PRICING CONFIGURATION — BidGenius Mode 3

Update this document when rates change. The agent reads this file to populate all cost tables in proposals.

Section 1 — Blended Hourly Rates

⚠️  Update the rate here. All proposal cost tables will reflect this rate.

| Region / Engagement Type | Blended Rate (USD/hr) | Notes |
| --- | --- | --- |
| Standard (default — all regions) | $175/hr | Use this unless client specifies region |
| North America premium | $195/hr | Use for US/Canada enterprise clients if negotiated |
| Europe standard | $170/hr | UK, Germany, France, Nordics |
| Middle East | $180/hr | GCC countries |
| APAC standard | $160/hr | India, Southeast Asia, Australia |
| Nearshore only (no on-site) | $130/hr | India/Poland nearshore delivery only |

Section 2 — Payment Milestone Structure

This structure is non-negotiable unless approved by Delivery Head.

| Milestone | % | Trigger | Notes |
| --- | --- | --- | --- |
| Kick-Off Payment | 30% | Project kick-off meeting completed | Invoice raised on day 1 |
| Mid-Project Payment | 30% | UAT sign-off by client | Client must sign UAT acceptance |
| Final Payment | 40% | Go-live completed | Includes 8-week hypercare period |

Section 3 — What Is Included (Standard)

- All consultant fees at blended rate above

- SAP Activate methodology and project management

- Industry template configuration (no additional charge)

- Data migration planning and execution (3 dress rehearsals)

- System Integration Testing (SIT) — 2 full cycles

- User Acceptance Testing (UAT) support

- End-user training (train-the-trainer model)

- 8 weeks post-go-live hypercare support

- Weekly status reports and monthly steering committee

Section 4 — What Is Excluded (Client Responsibility)

- SAP software licences and annual maintenance fees

- Cloud infrastructure / hosting (AWS, Azure, GCP)

- Third-party software licences (e.g. Vertex for tax, OpenText for archiving)

- Client hardware (servers, laptops, network)

- Travel and expenses (billed at cost, pre-approved)

- Any scope added after SOW signature (subject to change request process)

Section 5 — Discount Authority Matrix

| Discount Level | Max Discount | Approval Required |
| --- | --- | --- |
| Standard | Up to 5% | Account Manager |
| Commercial | 5% – 12% | Delivery Head |
| Strategic | 12% – 20% | CEO sign-off |
| >20% | Not permitted | No exceptions |