# OpsIQ — RFP Response & Proposal Knowledge Base

This document enables OpsIQ to analyse incoming RFPs, match them to past projects, estimate effort, and generate winning proposal drafts automatically.

## SECTION 1: Past Project Case Studies (Reference Library)

### Case Study 1 — Manufacturing SAP S/4HANA Transformation

| Field | Details |
| --- | --- |
| Client Industry | Heavy Manufacturing — Automotive Components |
| SAP Solution | SAP S/4HANA 2023 — Full Suite: FICO, MM, PP, QM, PM, SD |
| Project Duration | 18 months |
| Team Size | 12 consultants |
| Budget Range | $400,000 – $600,000 |
| Key Challenge | Legacy ECC migration with 15 years of custom code — 340 custom objects assessed |
| Our Approach | RISE with SAP methodology. Custom code remediation in parallel with configuration. Phased go-live by module. |
| Result | Went live on time. 98% custom objects retained or replaced. Client reported 40% reduction in month-end close time. |
| Client Satisfaction | 9.2/10 — client renewed for Phase 2 |
| Relevant For | Any manufacturing RFP requiring full S/4HANA transformation |

### Case Study 2 — Retail SAP Ariba Procurement Transformation

| Field | Details |
| --- | --- |
| Client Industry | Retail Chain — 400+ stores across Europe |
| SAP Solution | SAP Ariba Sourcing, Buying, Contracts, Supplier Management |
| Project Duration | 12 months |
| Team Size | 9 consultants |
| Budget Range | $280,000 – $380,000 |
| Key Challenge | Onboarding 1,200 suppliers onto Ariba Network within 6 months |
| Our Approach | Wave-based supplier onboarding. Dedicated supplier enablement team. Custom training portal. |
| Result | 1,180 of 1,200 suppliers live within 5 months. Procurement cycle time reduced by 35%. |
| Client Satisfaction | 8.8/10 |
| Relevant For | Any retail or procurement-focused RFP involving Ariba |

### Case Study 3 — Healthcare SAP SuccessFactors HCM

| Field | Details |
| --- | --- |
| Client Industry | Healthcare — 8,000 employee hospital network |
| SAP Solution | SAP SuccessFactors Employee Central, Onboarding, Learning, Performance |
| Project Duration | 14 months |
| Team Size | 10 consultants |
| Budget Range | $350,000 – $450,000 |
| Key Challenge | GDPR compliance for EU employee data + complex shift-based payroll |
| Our Approach | Data Privacy Impact Assessment completed in week 1. Country-specific payroll localisation for 6 countries. |
| Result | 100% GDPR compliant at go-live. HR admin time reduced by 30%. Employee self-service adoption 87%. |
| Client Satisfaction | 9.0/10 — referenced us in industry conference |
| Relevant For | Any healthcare or HR transformation RFP |

## SECTION 2: Effort Estimation Guide

Use this guide to estimate project effort when generating proposals. Based on historical delivery data across 3,200+ projects.

| SAP Module / Scope | Small Project | Medium Project | Large Project | Notes |
| --- | --- | --- | --- | --- |
| SAP S/4HANA — FICO only | 800–1,200 hrs | 1,500–2,500 hrs | 3,000–5,000 hrs | Increases with legal entities |
| SAP S/4HANA — Full Suite | 3,000–4,000 hrs | 5,000–8,000 hrs | 10,000–15,000 hrs | Add 20% for custom code |
| SAP Ariba — Sourcing + Buying | 600–900 hrs | 1,000–1,800 hrs | 2,000–3,500 hrs | Supplier count affects effort |
| SAP SuccessFactors — EC only | 500–800 hrs | 900–1,400 hrs | 1,500–2,500 hrs | Add 30% per country |
| SAP EWM — Warehouse Mgmt | 700–1,000 hrs | 1,200–2,000 hrs | 2,500–4,000 hrs | Warehouse complexity key driver |
| SAP BTP Integration | 300–500 hrs | 600–1,000 hrs | 1,200–2,000 hrs | Per integration point |
| Data Migration (per object) | 80–120 hrs | 150–250 hrs | 300–500 hrs | Per master data object |
| Testing (unit + integration) | 15% of build effort | 15% of build effort | 15% of build effort | UAT adds 10% on top |
| Training & Change Mgmt | 10% of total effort | 12% of total effort | 15% of total effort | Higher for large organisations |
| Project Management | 10% of total effort | 10% of total effort | 12% of total effort | Fixed percentage |

## SECTION 3: Proposal Template Structure

When generating a proposal, always follow this structure exactly:

Section 1 — Executive Summary (1 page)

- Understanding of client's business challenge in 3 sentences

- Our proposed solution in 2 sentences

- Key differentiators: why choose us over competitors

- Expected business outcomes with quantified metrics

Section 2 — Our Understanding of Your Requirements

- Restate the RFP requirements in our own words — shows we read it carefully

- Identify any gaps or assumptions we've made

Section 3 — Proposed Solution & Approach

- Solution architecture: which SAP modules, which version, deployment model

- Implementation methodology: phases, milestones, governance

- Integration approach with existing systems

Section 4 — Relevant Experience (3 Case Studies)

- Choose 3 case studies most similar to client's industry and scope

- Each case study: challenge, our approach, measurable result, client satisfaction score

Section 5 — Proposed Team

- Project Manager profile — PMP certified, relevant industry experience

- Lead Consultant profiles — SAP certifications, years of experience

- Support team: data migration, testing, change management

Section 6 — Timeline & Milestones

- Phase 1: Blueprint & Design (weeks 1–8)

- Phase 2: Build & Configuration (weeks 9–24)

- Phase 3: Testing (weeks 25–30)

- Phase 4: Go-Live & Hypercare (weeks 31–36)

Section 7 — Investment Summary

- Effort estimate by phase (hours)

- Daily rate and total commercial value

- Payment milestones aligned to project phases

- Optional: value-based pricing model if client prefers outcome-based

## SECTION 4: Win Themes — What Judges & Clients Want to Hear

| Client Pain Point | Our Win Theme | Proof Point to Use |
| --- | --- | --- |
| Budget overrun risk | Fixed-price delivery model with milestone-based payments | 94% of our projects delivered within 5% of original budget |
| Go-live failure fear | Phased go-live approach — never big bang | Zero P1 go-live failures in last 18 months |
| Resource quality | Dedicated senior consultants — no bait and switch | Average consultant experience: 7.2 years SAP |
| Post go-live support | Hypercare included — 8 weeks of post go-live support standard | Average hypercare defect resolution: 4 hours |
| Industry knowledge | Vertical-specific SAP templates reduce build time by 30% | Pre-built templates for manufacturing, retail, healthcare |
| Integration complexity | SAP BTP Centre of Excellence — 40+ integration projects delivered | 100% of integrations delivered on schedule in 2024 |