# ProjectPulse — Budget & Financial Health Report

This report provides a complete financial overview of all 15 SAP projects. Budget utilisation thresholds: GREEN < 75%, AMBER 75-85%, RED > 85%.

## Portfolio Financial Summary

| Metric | Value |
| --- | --- |
| Total Portfolio Budget | $7,120,000 |
| Total Amount Spent | $4,632,000 (65% of total) |
| Projects in GREEN (budget < 75%) | 9 projects |
| Projects in AMBER (budget 75-85%) | 1 project — KT-001 (78%) |
| Projects in RED (budget > 85%) | 4 projects — KT-003, KT-006, KT-010, KT-015 |
| Total Budget At Risk (RED projects) | $2,460,000 |
| Estimated Overrun Exposure | $63,000 (KT-003 + KT-006 combined) |

## Full Budget Utilisation by Project

| Project ID | Client | Budget | Spent % | Amount Spent | Remaining | Financial Status |
| --- | --- | --- | --- | --- | --- | --- |
| KT-001 | Acme Manufacturing | $500,000 | 78% | $390,000 | $110,000 | 🟡 AMBER |
| KT-002 | Gulf Energy Co | $300,000 | 45% | $135,000 | $165,000 | ✅ GREEN |
| KT-003 | RetailMax Europe | $750,000 | 97% | $727,500 | $22,500 | 🔴 RED - OVERRUN RISK |
| KT-004 | BioLife Pharma | $420,000 | 62% | $260,400 | $159,600 | ✅ GREEN |
| KT-005 | Sunrise Steel | $680,000 | 55% | $374,000 | $306,000 | ✅ GREEN |
| KT-006 | NovaTech Logistics | $310,000 | 88% | $272,800 | $37,200 | 🔴 RED - SCOPE CREEP |
| KT-007 | Desert Palm Hotels | $250,000 | 40% | $100,000 | $150,000 | ⚫ ON HOLD |
| KT-008 | Pacific Foods | $390,000 | 70% | $273,000 | $117,000 | ✅ GREEN |
| KT-009 | Alpine Insurance | $820,000 | 35% | $287,000 | $533,000 | ✅ GREEN |
| KT-010 | Metro Power Grid | $560,000 | 91% | $509,600 | $50,400 | 🔴 RED - CRITICAL |
| KT-011 | Indus Textiles | $190,000 | 50% | $95,000 | $95,000 | ✅ GREEN |
| KT-012 | Atlantic Shipping | $470,000 | 66% | $310,200 | $159,800 | ✅ GREEN |
| KT-013 | Nordic Pharma | $280,000 | 100% | $280,000 | $0 | ⚫ COMPLETED |
| KT-014 | Gulf Retail Chain | $610,000 | 48% | $292,800 | $317,200 | ✅ GREEN |
| KT-015 | SkyWings Airlines | $900,000 | 82% | $738,000 | $162,000 | 🟡 AMBER - TRENDING RED |

## Financial Risk Analysis

KT-003 RetailMax Europe — OVERRUN RISK

- Budget at 97% — only $22,500 remaining

- Significant work still outstanding — go-live not achieved

- Informal scope additions totalling approximately $45,000 not billed

- Recommended: Immediate change control. Bill informal additions. Escalate to CEO if client resists.

KT-006 NovaTech Logistics — SCOPE CREEP

- 14 informal customisations absorbed with no change requests raised

- Budget 88% consumed — $45,000 overrun projected if not billed

- Recommended: Scope freeze today. Raise all change requests within 48 hours.

KT-010 Metro Power Grid — CRITICAL BURN

- Budget 91% consumed — go-live not yet achieved

- UAT not started — significant testing effort still required

- Remaining budget of $50,400 may not cover UAT, go-live prep, and hypercare

- Recommended: Financial review with Account Manager. Prepare contingency cost estimate.